Software Engineering Progress Report

| Resource / Key Personnel | Venard Jhon C. Salido |
| --- | --- |
| Project Name | PESO Job Portal |
| Progress Report No. | 1 |
| Reporting Period | Feb 10 – Feb 13 |

Summary of Activities

| # | Activity | % Complete | Results / Issues |
| --- | --- | --- | --- |
|  | Create Database | 100% | It can still be expanded, but it depends on the system additional features. |
|  | Create the users log-in and registration | 80% | It’s 100% working with back-end, but will upgrade the UI and add more features. |
|  | Create Pages(home, browse) | 70% | To be added more |

Section 1: Activities and Progress Report

Activity: Create Database

Description: I built the foundation of the database with essential data such as users, jobs, and applications. More will be added as progress continues.

Activity: Create the users login and registration

Description: The back-end is functional and successfully saves data to the database, but additional features and security enhancements will be added as development progresses.

Activity: Create Pages(home, browse)

Description: Priority pages have been created, including the landing page and the browse page, where jobs will be posted.

Section 2: Risks, Issues, and Challenges

Issues

The issue is that I executed my own plan without following the proper process outlined in our action plan. I think I rushed the development of our system.

Risks

Some details/features might  change due to the system is not aligned to the action plan.

Challenges

So far, everything is good. It's just that I acted too quickly, causing some processes to be left behind.

Section 3: Next Steps

Follow the plan and the client's requests. More features and functions will be added to the system.

Section 4: Feedback

No feedback yet from the client as the system is still in development. It will be presented once the necessary features and functions are completed.

Prepared by:

[Member(s)]

Noted by:

[Project Manager]

Software Engineering Progress Report

| Resource / Key Personnel | Venard Jhon C. Salido |
| --- | --- |
| Project Name | PESO Job Portal |
| Progress Report No. | 2 |
| Reporting Period | Feb 13 – Feb 15 |

Summary of Activities

| # | Activity | % Complete | Results / Issues |
| --- | --- | --- | --- |
|  | Post Jobs (Admin side) | 100% | More features and details will be added depending on the client's request. |
|  | Browse/Apply (Users side) | 80% | 100% working, but more requirements like resume attachment will be added soon. |
|  | Admin Dashboard (Analytics) | 70% | Basic analytics like number of users and job posted, will be expanded as development pogresses. |

Section 1: Activities and Progress Report

Activity: Post Jobs (Admin side)

Description: Created the CRUD for the JOB, allowing posts, updates, and deletions. More features will be added soon

Activity: Browse/Apply (Users side)

Description: Users/applicants can submit applications for each job. More features will be added, such as the ability to send resumes and application forms when applying.

Activity: Admin Dashboard (Analytics)

Description Admin dashboard created with basic analytics, such as the number of users and jobs posted. It will be expanded as development progresses.

Section 2: Risks, Issues, and Challenges

Issues

The issue remains the same: rushing things. Perhaps it's because I don't want our team to cram when the deadline is approaching.

Risks

Some details/features might  also change depending on the client’s feedback.

Challenges

So far, it's going well. It's just that sometimes I need to take things slowly.

Section 3: Next Steps

Will be adding the resume attachment section, and profiling for each users.

Section 4: Feedback

[Client’s feedback. If no feedback from the Client, a quality check must be done on the deliverables for this progress report by the QA Engineer base from his experience or research.]

No feedback yet from the client as the system is still in development. It will be presented once the necessary features and functions are completed.

Prepared by:

[Member(s)]

Noted by:

[Project Manager]

Software Engineering Progress Report

| Resource / Key Personnel | Venard Jhon C. Salido |
| --- | --- |
| Project Name | PESO Job Portal |
| Progress Report No. | 3 |
| Reporting Period | Feb 15 – Feb 17 |

Summary of Activities

| # | Activity | % Complete | Results / Issues |
| --- | --- | --- | --- |
|  | Messaging/Feedback | 100% | No issues. Logged-in users can send messages/feedback, and the admin will receive them. |
|  | Notification | 70% | Issue is that only the admin side notif count works. |
|  | Resume Attachment | 70% | No issue, users can attach docs/pdf. |

Section 1: Activities and Progress Report

Activity: Messaging/Feedback

Description: I've added a Message/Feedback form on the Contact page. Logged-in users can freely send feedback/messages.

Activity: Notification

Description: The admin receives a notification when an applicant submits an application. On the user side, they receive a notification if their application has been accepted or rejected.

Activity: Resume Attachment

Description: A user/applicant must first attach a resume before being able to click the apply button.

Section 2: Risks, Issues, and Challenges

Issues

The issue is with the notification section, where only the admin notifications work perfectly. On the user side, the notification count on the bell icon is not functioning properly.

Risks

I might remove the notification section on the user side, as users already have an application section on their profile where the application status is displayed.

Challenges

Need to work more for this notification section.

Section 3: Next Steps

Next, I will implement a downloadable/viewable resume feature. I'll also add a resume creation form/page in the profile section.

Section 4: Feedback

[Client’s feedback. If no feedback from the Client, a quality check must be done on the deliverables for this progress report by the QA Engineer base from his experience or research.]

No feedback yet from the client as the system is still in development. It will be presented once the necessary features and functions are completed.

Prepared by:

[Member(s)]

Noted by:

[Project Manager]