Software Engineering Progress Report

| Resource / Key Personnel | Venard Jhon C. Salido |
| --- | --- |
| Project Name | PESO Job Portal |
| Progress Report No. | 4 |
| Reporting Period | Feb 24-March 1 |

Summary of Activities

| # | Activity | % Complete | Results / Issues |
| --- | --- | --- | --- |
|  | Resume Downloadable and Viewable | 95% | The only issue is the format when viewing resumes in DOC/DOCX format; PDFs display correctly. |
|  | Updated Landing page(home) | 95% | Might add more updates/features. |
|  | Dynamic Pages(changeable coverphoto) | 100% | No issue. Working well. |

Section 1: Activities and Progress Report

Activity: Resume Downloadable and Viewable

Description: I was able to fulfill the client's request, allowing them to choose between viewing the resume directly or downloading it. The only issue is with the format of DOC/DOCX resumes—it appears messy. If applicants attach a full-size picture and simply minimize it instead of properly resizing it to 2x2 or 1x1, the image appears too large. However, PDFs display correctly.

Activity: Updated Landing page(home)

Description: Added features include an auto-sliding function for advertisement and recently job posted,also added recent announcements.

Activity: Dynamic Pages(changeable coverphoto)

Description: I made every page dynamic, allowing the admin( client ) to update cover photos, captions, and details anytime they want.

Section 2: Risks, Issues, and Challenges

Issues

Only issue is about that DOC/DOCX format of resume, else is good.

Risks

Might only allow to attach PDF format resume. But it depends with the client.

Challenges

I faced an internet outage due to a PLDT fiber break, which prevented me from coding properly for two days. Our system relies on an internet connection since it uses APIs, Bootstrap, and Tailwind, which are linked online.

Section 3: Next Steps

Add a cancellable application feature with restrictions and confirmation modals.

Add a new "Jobs Applied" tab for users/applicants in the Browse page.

Add a "Jobs with Applicants" tab for admins/employers in the Browse page.

Add an Employer role that can post jobs and manage their own applicants. Employers will only be allowed to edit and delete their own job posts.

Section 4: Feedback

Client requested to add a feature to the Browse page and job details, allowing clients to attach two photos for each job post: one for the thumbnail and one for the job description.

Also requested to Implement a sorting feature for companies.

Prepared by:

Venard Jhon C. Salido

Noted by:

Brylle Umipig