**Software Engineering Progress Report**

|  |  |
| --- | --- |
| **Resource / Key Personnel** | Venard Jhon C. Salido |
| **Project Name** | PESO Job Portal |
| **Progress Report No.** | 1 |
| **Reporting Period** | Feb 10 – Feb 13 |

**Summary of Activities**

|  |  |  |  |
| --- | --- | --- | --- |
| **#** | **Activity** | **% Complete** | **Results / Issues** |
|  | Create Database | 100% | It can still be expanded, but it depends on the system additional features. |
|  | Create the users log-in and registration | 80% | It’s 100% working with back-end, but will upgrade the UI and add more features. |
|  | Create Pages(home, browse) | 70% | To be added more |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Section 1: Activities and Progress Report**

|  |
| --- |
| Activity: Create Database |
| Description: I built the foundation of the database with essential data such as users, jobs, and applications. More will be added as progress continues. |

|  |
| --- |
| Activity: Create the users login and registration |
| Description: The back-end is functional and successfully saves data to the database, but additional features and security enhancements will be added as development progresses. |

|  |
| --- |
| Activity: Create Pages(home, browse) |
| Description: Priority pages have been created, including the landing page and the browse page, where jobs will be posted. |

**Section 2: Risks, Issues, and Challenges**

**Issues**

The issue is that I executed my own plan without following the proper process outlined in our action plan. I think I rushed the development of our system.

**Risks**

Some details/features might change due to the system is not aligned to the action plan.

**Challenges**

So far, everything is good. It's just that I acted too quickly, causing some processes to be left behind.

**Section 3: Next Steps**

Follow the plan and the client's requests. More features and functions will be added to the system.

**Section 4: Feedback**

No feedback yet from the client as the system is still in development. It will be presented once the necessary features and functions are completed.

**Prepared by:**

[Member(s)]

**Noted by:**

[Project Manager]

**Software Engineering Progress Report**

|  |  |
| --- | --- |
| **Resource / Key Personnel** | Venard Jhon C. Salido |
| **Project Name** | PESO Job Portal |
| **Progress Report No.** | 2 |
| **Reporting Period** | Feb 13 – Feb 15 |

**Summary of Activities**

|  |  |  |  |
| --- | --- | --- | --- |
| **#** | **Activity** | **% Complete** | **Results / Issues** |
|  | Post Jobs (Admin side) | 100% | More features and details will be added depending on the client's request. |
|  | Browse/Apply (Users side) | 80% | 100% working, but more requirements like resume attachment will be added soon. |
|  | Admin Dashboard (Analytics) | 70% | Basic analytics like number of users and job posted, will be expanded as development pogresses. |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Section 1: Activities and Progress Report**

|  |
| --- |
| Activity: Post Jobs (Admin side) |
| Description: Created the CRUD for the JOB, allowing posts, updates, and deletions. More features will be added soon |

|  |
| --- |
| Activity: Browse/Apply (Users side) |
| Description: Users/applicants can submit applications for each job. More features will be added, such as the ability to send resumes and application forms when applying. |

|  |
| --- |
| Activity: Admin Dashboard (Analytics) |
| Description Admin dashboard created with basic analytics, such as the number of users and jobs posted. It will be expanded as development progresses. |

**Section 2: Risks, Issues, and Challenges**

**Issues**

The issue remains the same: rushing things. Perhaps it's because I don't want our team to cram when the deadline is approaching.

**Risks**

Some details/features might also change depending on the client’s feedback.

**Challenges**

So far, it's going well. It's just that sometimes I need to take things slowly.

**Section 3: Next Steps**

Will be adding the resume attachment section, and profiling for each users.

**Section 4: Feedback**

[Client’s feedback. If no feedback from the Client, a quality check must be done on the deliverables for this progress report by the QA Engineer base from his experience or research.]  
  
No feedback yet from the client as the system is still in development. It will be presented once the necessary features and functions are completed.

**Prepared by:**

[Member(s)]

**Noted by:**

[Project Manager]

**Software Engineering Progress Report**

|  |  |
| --- | --- |
| **Resource / Key Personnel** | Venard Jhon C. Salido |
| **Project Name** | PESO Job Portal |
| **Progress Report No.** | 3 |
| **Reporting Period** | Feb 15 – Feb 17 |

**Summary of Activities**

|  |  |  |  |
| --- | --- | --- | --- |
| **#** | **Activity** | **% Complete** | **Results / Issues** |
|  | Messaging/Feedback | 100% | No issues. Logged-in users can send messages/feedback, and the admin will receive them. |
|  | Notification | 70% | Issue is that only the admin side notif count works. |
|  | Resume Attachment | 70% | No issue, users can attach docs/pdf. |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

**Section 1: Activities and Progress Report**

|  |
| --- |
| Activity: Messaging/Feedback |
| Description: I've added a Message/Feedback form on the Contact page. Logged-in users can freely send feedback/messages. |

|  |
| --- |
| Activity: Notification |
| Description: The admin receives a notification when an applicant submits an application. On the user side, they receive a notification if their application has been accepted or rejected. |

|  |
| --- |
| Activity: Resume Attachment |
| Description: A user/applicant must first attach a resume before being able to click the apply button. |

**Section 2: Risks, Issues, and Challenges**

**Issues**

The issue is with the notification section, where only the admin notifications work perfectly. On the user side, the notification count on the bell icon is not functioning properly.

**Risks**

I might remove the notification section on the user side, as users already have an application section on their profile where the application status is displayed.

**Challenges**

Need to work more for this notification section.

**Section 3: Next Steps**

Next, I will implement a downloadable/viewable resume feature. I'll also add a resume creation form/page in the profile section.

**Section 4: Feedback**

[Client’s feedback. If no feedback from the Client, a quality check must be done on the deliverables for this progress report by the QA Engineer base from his experience or research.]  
  
No feedback yet from the client as the system is still in development. It will be presented once the necessary features and functions are completed.

**Prepared by:**

[Member(s)]

**Noted by:**

[Project Manager]